AI Project Planner

ProjectPilot AI ka “AI” sirf naam ke liye nahi hona chahiye. Mere plan mein AI is product ka core feature hai, lekin hum AI ko carefully backend ke real project data ke saath connect karenge.

Mera planned AI system roughly ye hoga:

### 🤖 1. AI Project Planner — sabse important

User bole:

“Mujhe e-commerce website 30 days mein launch karni hai.”

AI project ko analyze karke suggest karega:

Project: E-commerce Website

Milestones:

├── Planning

├── UI/UX Design

├── Backend Development

├── Frontend Development

├── Testing

└── Deployment

Tasks:

- Requirements gathering

- Database design

- API development

- Homepage UI

- Product page

- Cart

- Checkout

- Payment integration

- Testing

...

AI estimated duration, dependencies, priorities aur suggested assignees bhi dega.

Important: AI directly database mein 50 tasks create nahi karega.

Flow hoga:

AI suggestion → User review → Approve → Django service → Database

### 🧠 2. AI Project Assistant

Har project ka apna AI assistant hoga.

User pooch sakta hai:

“Project ka status kya hai?”

AI actual database se jawab dega:

“Project 72% complete hai. 18 tasks complete, 5 in progress aur 3 overdue hain.”

Ya:

“Konsa task sabse pehle karna chahiye?”

AI priority suggest karega based on:

- deadline

- dependencies

- task priority

- project milestone

- assignee workload

- blockers

Yani AI real project data use karega, imaginary information nahi.

### ⚠️ 3. AI Risk Prediction

Ye ProjectPilot ka strong feature ho sakta hai.

AI continuously project data analyze karega aur identify karega:

⚠️ HIGH RISK

Payment Integration may delay the project.

Reason:

• Task is 3 days overdue

• Checkout depends on it

• Assigned developer has high workload

• Testing milestone starts in 5 days

Suggested action:

Move deadline / reassign task / add another developer

Phir PM decide karega kya action lena hai.

### 📊 4. AI Progress Reports

PM ko manually report likhne ki zarurat nahi.

AI generate kare:

Weekly Project Report

Project Health: 87%

Completed:

✓ 14 tasks

✓ UI milestone completed

In Progress:

• Payment integration

• Checkout testing

Risks:

• Backend API delayed by 2 days

Next Week:

• Complete payment integration

• Begin QA testing

Ye reports DB mein save bhi hongi aur later PDF/email mein ja sakti hain.

### 👥 5. AI Team Allocation

Suppose 5 developers hain.

AI dekhega:

Ali       → 90% workload

Ahmed     → 65%

Usman     → 40%

Hamza     → 30%

Aur suggest kare:

“Payment integration Ahmed ko assign karna better hai because Ali currently overloaded hai and Ahmed has relevant tasks/availability.”

AI assignment recommend karega; final decision user ka hoga.

### 📅 6. AI Deadline Prediction

Normal system:

Deadline = 30 September

ProjectPilot AI:

“Current velocity ke basis par estimated completion: 3 October.”

Aur reason:

- current task velocity

- overdue tasks

- remaining workload

- dependencies

- team capacity

### 📝 7. Meeting Intelligence

User meeting notes paste kare:

“Ahmed will handle payment gateway. Sarah will finish checkout UI by Friday. QA starts Monday…”

AI extract kare:

Tasks:

✓ Payment Gateway → Ahmed

✓ Checkout UI → Sarah

Deadline:

Friday → Checkout UI

Upcoming:

Monday → QA

Risks:

Payment integration dependency

User approve karega → phir tasks create honge.

### ⚡ 8. AI Automations

Later hum AI ko workflows ke saath connect karenge:

Requirement

↓

AI understands it

↓

Creates project plan

↓

Suggests tasks

↓

Suggests owners

↓

Detects dependencies

↓

User approves

↓

Django creates everything

## Aur ek important cheez

Main AI ko har jagah zabardasti use nahi karunga.

Example:

Login → normal Django
Organizations → Django permissions
Members → Django ORM
Tasks CRUD → Django
Kanban → Django + JS

Lekin:

Planning → AI
Risk → AI
Reports → AI
Recommendations → AI
Assistant → AI
Meeting analysis → AI

Is tarah ProjectPilot genuinely AI-powered project management SaaS lagega, na ke normal CRUD app jiske naam ke end mein “AI” laga diya ho.

### Hamari AI architecture bhi proper hogi

Later apps/ai/ mein hum roughly ye layers rakhenge:

apps/ai/

├── services/

│   ├── planner.py

│   ├── assistant.py

│   ├── risk_engine.py

│   ├── reports.py

│   ├── workload.py

│   └── meeting.py

│

├── prompts/

├── schemas/

├── models.py

└── tasks.py

Aur AI output ko Pydantic schemas se validate karenge before Django usko accept karega.

Meri suggestion: abhi Step 4 mein AI implement na karein. Pehle Organizations → Projects → Tasks → Team ka solid real database bana lete hain. Phir Step 10 mein AI Planner ko real data ke saath connect karna bohat powerful hoga.

Is tarah hum pehle ProjectPilot ka brain banane se pehle uska body/data system properly bana rahe hain.

Top of Form

Bottom of Form